National University of Computer and Emerging Sciences
FAST-NU, Lahore, Pakistan

CS3051 | Fundamentals of Software Engineering | Spring 2026

Grade & Grind
A Freelance Platform for University Students

Deliverable #3: Iteration 2 Report

Group Members & Roll Numbers:
Sadeem (24L-2502) — Project Lead
Mahnoor (24L-2533) — Full Stack Developer
Yousuf (24L-2539) — Full Stack Developer

Date of Submission: April 15, 2026

# 1. Project Title and Introduction

Project Title: Grade & Grind

Introduction:
Grade & Grind is a specialized web-based freelance marketplace tailored for the university ecosystem. Iteration 2 focuses on the 'Gig Workflow System.' This phase moves the platform from a static listing site to a functional marketplace by implementing skill-based matching, a formal application and acceptance process, real-time status tracking for active projects, and a performance-based leaderboard to incentivize student excellence.

2. Sprint 2 Overview 
Sprint Duration: 2 weeks (14 days)

Sprint Goal: 
Deliver a fully functional gig workflow system with applications, acceptance, skill-based matching, and gig status management.

Modules Included: 
• Skill-Based Gig Matching 
• Gig Acceptance and Status Management 
• Review and Rating System 
• Leaderboard

# 3. User Stories (Full Sprint Backlog)

## Story ID: US-09 | Skill-Based Gig Matching

Priority: High | Est. Hours: 35

User Story:

As a student, I want the system to automatically recommend gigs that match my skills so that I can find relevant opportunities without manually searching through all listings.

Description:

The platform analyzes skills from student profiles and compares them against gig requirements using keyword-based matching. A matching score is calculated for each student-gig pair, and the most suitable candidates are recommended to clients.

Sub User Stories:

As a client, I want to see a ranked list of students whose skills best match my gig requirements.

Acceptance Criteria:

System extracts skills from student profiles

Matching algorithm compares student skills with gig requirements

Matching score (0–100%) calculated for each student-gig pair

Top 10 matching students displayed to clients for each gig

Students see 'Recommended for You' gigs on their dashboard

Match percentage displayed on gig cards

## Story ID: US-10 | Gig Application

Priority: High | Est. Hours: 28

User Story:

As a student, I want to apply for gigs with a cover letter so that I can explain why I'm the best fit for the job.

Description:

Students can submit applications for gigs they're interested in. The application includes a cover letter and an optional portfolio link. Clients can review applications in their dashboard.

Sub User Stories:

As a student, I want to track the status of my applications (Pending, Accepted, Rejected).

As a client, I want to view all applications for a specific gig in one place.

Acceptance Criteria:

Application form includes cover letter (required) and optional portfolio link

Students can apply to multiple gigs

Application status: Pending, Accepted, Rejected

Clients can view all applications for a gig

Students see application history on their dashboard

## Story ID: US-11 | Gig Acceptance and Assignment

Priority: High | Est. Hours: 24

User Story:

As a client, I want to review applications and accept the best candidate so that I can assign the gig and start the project.

Description:

Clients review applications and select the best fit. Upon acceptance, the gig status changes and both parties are notified.

Sub User Stories:

As a student, I want to receive confirmation when my application is accepted.

Acceptance Criteria:

Client can view all applications with student profiles and match scores

Accept/reject buttons for each application

Accepting an application automatically rejects all others for that gig

Gig status updates to 'In Progress' upon acceptance

Both parties receive notifications

## Story ID: US-12 | Gig Status Management

Priority: High | Est. Hours: 20

User Story:

As a user (student or client), I want to track and update gig progress through defined status stages so that both parties stay informed.

Description:
 Gigs move through clearly defined stages: Open -> In Progress -> Submitted -> Completed -> Cancelled. Students can mark work as submitted and clients can mark it as completed.

Sub User Stories:

As a student, I want to mark my work as 'Submitted' when I complete it.

Acceptance Criteria:

Status transitions: Open -> In Progress -> Submitted -> Completed

Students can mark gig as 'Submitted'

Clients can mark as 'Completed'

Status history is logged with timestamps

Dashboard shows real-time status updates

## Story ID: US-13 | Review and Rating System

Priority: Medium | Est. Hours: 24

User Story: As a user, I want to rate my experience after gig completion so that the platform maintains quality and builds trust.

Description: Upon gig completion, both students and clients can leave ratings (1–5 stars) and an optional short review. Reviews contribute to reputation scores.

Sub User Stories:

As a student, I want to see my average rating on my profile.

As a client, I want to view a student's rating before hiring them.

Acceptance Criteria:

Rating scale: 1–5 stars (required)

Written review: Optional, max 500 characters

Reviews can only be submitted after gig is marked 'Completed'

Average rating calculated and displayed on profiles

Reviews are publicly visible on profiles

## Story ID: US-14 | Student Leaderboard

Priority: Medium | Est. Hours: 20

User Story: 
As a student, I want to see my rank on a leaderboard so that I can track my performance relative to peers.

Description:
 The platform features a leaderboard ranking students based on average rating, completed gigs, and success rate.

Sub User Stories:

As a client, I want to browse top-ranked students to find talent.

Acceptance Criteria:

Ranking formula: (Average Rating x 40%) + (Completed Gigs x 30%) + (Success Rate x 30%)

Top 100 students displayed

Shows: Rank, Name, University, Rating, Completed Gigs, Success Rate

Minimum 3 completed gigs required to appear on leaderboard

Student profile links accessible from leaderboard

# 4. Design

Activity Diagram:

Sequence Diagram:

1) User Registration

2) Create Gig

3) Profile Update & CV Upload

Use Case Diagram:

Class Diagram:

# 5. Scrum Board

Start:

Mid:

End:

# 6. Work Division

| Member | Role | Responsibilities |
| --- | --- | --- |
| Sadeem | Project Lead | Skill matching |
| Mahnoor | Full Stack Dev | Acceptance workflow |
| Yousuf | Full Stack Dev | Status management, Testing |

# 7. Implementation Screenshots

Student View:

Client View: